━━━━━━━━

# PC Orbit UX and Feature
Investment Memo

How to turn a strong Windows control engine into a user experience that feels effortless

| To | Date |
| --- | --- |
| PC Orbit product and engineering team | 05 September 2026 |
| Decision | Prioritize mission orchestration over more utility pages |
| Scope | Windows 10 and 11 desktop application |
| Evidence | Static repository audit and official platform documentation |

1.  Executive Recommendation

PC Orbit already has enough capability to look substantial. The missing wow effect comes from orchestration, not from a shortage of tools. Users still have to translate a human problem into the correct page and combine evidence from several places themselves.

Decision requested: fund four Priority 0 journeys before adding another top-level page.

| Priority 0 investment | User-visible result | Why now |
| --- | --- | --- |
| Mission Center | Type a goal or symptom and start the right workflow | Search aliases, navigation and outcomes already exist |
| Next route for every finding | No warning ends in a dead end | Uses existing pages, guides and safe actions |
| Incident Mode | Shows what changed before a slowdown, crash or device failure | Timeline, diff and correlation primitives are already present |
| Recovery Ladder | Chooses the least disruptive supported recovery path | Extends current preflight and reboot-resume strengths |

Bottom line

Do not compete on the number of switches. Compete on finishing a job safely: understand the machine, choose the smallest change, prepare a way back, continue through restart and prove the result.

2.  Current Product Strength

The desktop app exposes 16 pages across six navigation sections. The shipped portfolio includes health findings, evidence-rich readings, hardware and performance views, security and recovery checks, quarantine cleanup, startup control, driver inventory, application and Office deployment, Windows reinstall preflight, firmware guidance and writes, outcome planning, transaction history, undo, timeline and snapshot comparison.

| Area | Implemented capability | Assessment |
| --- | --- | --- |
| Overview | Health score, findings, evidence and selected fix links | Strong summary; incomplete routes |
| My PC | Readings, hardware, live performance, BIOS and firmware | Broad and evidence-aware |
| Protection | Security, Windows 11 readiness, WinRE, restore and quarantine | Good recovery awareness |
| Tune-up | Safe cleanup, startup control and driver inventory | Safer than one-click optimizers |
| Apps and Windows | Batch apps, Office, license, edition and ISO repair install | High utility; some handoffs |
| Changes | Plan, apply, restart resume, undo, timeline and compare | Core differentiator |

The moat already in the code

•  Unknown remains distinct from off or failed, and readings carry evidence.

•  Plans are machine-specific, hashed and divided at restart boundaries.

•  Success is verified through an independent read path.

•  Undo is a reverse transaction; cleanup uses quarantine.

•  Firmware actions are gated by support tier, recovery access and confirmation.

•  English and Vietnamese are first-class surfaces.

3.  Why It Does Not Yet Feel Effortless

Sixteen destinations but only four missions

The navigation is organized by subsystem, while user problems cross subsystems. Only four outcome plans ship: Docker and WSL 2 readiness, Windows 11 readiness, maximum display refresh and System Restore. A user arriving with “my PC became slow after yesterday's update” must assemble the journey manually.

The global search promise is not implemented

The language catalog already contains “Tìm cài đặt, công cụ, ứng dụng…”, but no production code uses that key. Ctrl F only focuses search inside Apps or BIOS. The app cannot route “máy chậm”, “không có âm thanh” or “cài lại Windows” to a mission.

The timeline is evidence without interpretation

The core contains `TimelineBuilder.Preceding`, which returns changes before an incident, and tests cover it. No production UI calls it. The Timeline page renders a chronological list but does not ask when the symptom began, rank relevant changes or propose a reversible next test.

Correct safety decisions can still create dead ends

The Dashboard hides Fix when a finding has no outcome. This is correct when automation would be unsafe, but no automatic action should still lead to a filtered page, model-specific guide, official Windows route or support handoff.

Reinstall ends when Windows Setup starts

ISO inspection and readiness checks are useful, but the current contract explicitly says PC Orbit cannot report what happens after Setup launches. The experience should begin with the least disruptive recovery option and continue after restart to verify the selected result.

4.  Product Investments

Priority 0 Mission Center and app-wide intent search

Add one entry point on Overview: “Bạn muốn làm gì với máy này?” Match Vietnamese and English aliases to outcomes, pages, findings and guided workflows. Results should be deterministic mission cards showing what will be inspected, possible changes, estimated time, restarts and recovery path.

•  Máy chậm, treo hoặc lỗi sau Windows Update

•  Cài lại Windows nhưng giữ dữ liệu

•  Chuẩn bị máy mới

•  Không có âm thanh, mạng hoặc màn hình

•  Giải phóng dung lượng

•  Bật Secure Boot, TPM hoặc virtualization

Priority 0 Next route for every finding

Add `NextRoute` separately from `SuggestedActionId`. A route may open an outcome, a prefiltered page, a model guide, an official settings deep link or a support handoff. Only verified changes receive Apply buttons.

| Finding | Next route |
| --- | --- |
| Low system drive | Open Cleanup with safe items preselected and show immediate versus delayed reclaim |
| Memory below rated speed | Open the exact BIOS guide and explain instability risk |
| WinRE unavailable | Open Recovery Ladder with backup and BitLocker checks |
| Old firmware | Open the verified vendor support route for the detected model |
| Driver problem code | Open Incident Mode scoped to the affected device |

Priority 0 Incident Mode

Ask when the problem started, then combine recent updates, drivers, crashes, WHEA, PC Orbit transactions, capability changes, process load and device problem codes. Show what changed, evidence for and against each hypothesis, and the smallest reversible test. Rescan and compare automatically after each test. Label timing correlation separately from direct evidence.

Priority 0 Recovery Ladder

Choose the least disruptive supported option: targeted troubleshooter, Windows Update reinstall that preserves apps and data, update removal or restore, WinRE repair, Reset or ISO repair install, and clean installation only as the last destructive option. Confirm backup, BitLocker key, power, space and WinRE first; resume and verify after restart.

5.  Follow-on Investments

| Investment | Value | Guardrail |
| --- | --- | --- |
| Proactive Watch | Notify only on meaningful drift, new hardware errors, degraded recovery or device failures | Opt in, local first, quiet while unchanged |
| PC Blueprint | Reconcile apps, selected settings, backup readiness and critical drivers on a new PC | Preview applicability; never copy secrets |
| Support handoff | Create a redacted mission-scoped bundle and offer trusted Quick Assist | Preview, redact and warn about remote-control scams |
| Hardware trends | Track storage wear, battery capacity, sleep drain and WHEA frequency | Compare against the same machine, not a universal score |
| Driver export and rollback | Protect reinstall and recover a specific broken subsystem | No update-all and no aggregate driver sites |

6.  Priority and Ninety Day Plan

| Rank | Investment | Impact | Core reuse | Difference | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Mission Center | 5 | 5 | 4 | 2 | P0 |
| 2 | Next route for every finding | 5 | 5 | 4 | 2 | P0 |
| 3 | Incident Mode | 5 | 5 | 5 | 3 | P0 |
| 4 | Recovery Ladder | 5 | 4 | 5 | 3 | P0 |
| 5 | Proactive Watch | 4 | 4 | 4 | 3 | P1 |
| 6 | PC Blueprint | 5 | 3 | 4 | 4 | P1 |
| 7 | Support handoff | 4 | 4 | 4 | 3 | P1 |
| 8 | Hardware trends | 4 | 3 | 4 | 4 | P2 |
| 9 | Driver rollback | 4 | 3 | 3 | 4 | P2 |

Scores are expert estimates from 1 to 5. Effort is inverse: 1 is small and 5 is large.

Release 1 Find and finish

•  Ship Mission Center, app-wide intent index and `NextRoute`.

•  Keep the six-section browser for expert users.

•  Measure time to a relevant action and mission abandonment.

Release 2 Explain what changed

•  Ship Incident Mode using timeline, snapshot diff and checkup evidence.

•  Add incident start-time selection, confidence language and SetupDiag results.

•  Run one reversible test at a time and rescan automatically.

Release 3 Recover safely

•  Ship the Recovery Ladder for machines that still boot.

•  Add Windows Update reinstall and update-removal routes before ISO.

•  Persist mission state across reboot and verify the outcome.

7.  Success Gates and Product Risks

| Metric | Initial gate |
| --- | --- |
| Users reaching the right mission without browsing the rail | At least 80 percent in moderated tests |
| Findings with a visible and safe next route | 100 percent |
| Median launch to first useful recommendation | Under 30 seconds after scan |
| Incident reports separating correlation from direct evidence | 100 percent |
| Risky steps showing a recovery path before Apply | 100 percent |
| Supported missions resuming and verifying after reboot | At least 99.5 percent in tests |
| Seeded secrets leaked by default support bundles | Zero |

Do not build next

•  Another top-level navigation section.

•  A generic chatbot that can invent commands.

•  One-click optimize, registry cleaning or driver update all.

•  Automatic firmware flashing across unsupported models.

•  More isolated tweak cards without an outcome and verification path.

Research limits

This is a static source audit, not a moderated usability test. The test suite could not be run because dotnet was unavailable on PATH in this session. Implementation claims therefore rely on source inspection and repository documentation. The priority scores are product judgments, not market-size estimates. Validate the first four missions with five to eight target users in Vietnamese before broadening the backlog.

8.  Evidence and Sources

Repository evidence: `MainWindow.xaml.cs` lines 590 to 630 defines the 16 pages; lines 364 to 389 limits Ctrl F to Apps and BIOS. `Timeline.cs` line 67 contains the unused incident-window correlation primitive. `MainWindow.Pages.cs` lines 1055 to 1098 renders timeline rows only. `WindowsMedia.cs` lines 46 to 50 states that control ends after Windows Setup launches. `MainWindow.Store.cs` lines 510 to 600 limits app-list backup and restore to the curated catalog.

•  Navigation design basics for Windows apps — Microsoft Learn; accessed 05 September 2026.

•  PowerToys Command Palette — Microsoft Learn; accessed 05 September 2026.

•  Recovery options in Windows — Microsoft Support; accessed 05 September 2026.

•  Reinstall Windows through Windows Update — Microsoft Support; accessed 05 September 2026.

•  SetupDiag — Microsoft Learn; accessed 05 September 2026.

•  WHEA hardware error events — Microsoft Learn; accessed 05 September 2026.

•  SupportAssist for Home PCs — Dell; accessed 05 September 2026.

•  HP Support Assistant — HP; accessed 05 September 2026.

•  App notifications for .NET desktop apps — Microsoft Learn; accessed 05 September 2026.

•  WinGet overview — Microsoft Learn; accessed 05 September 2026.

•  Back up and restore with Windows Backup — Microsoft Support; accessed 05 September 2026.

•  Get Storage Reliability Counter — Microsoft Learn; accessed 05 September 2026.

•  Powercfg command line options — Microsoft Learn; accessed 05 September 2026.

•  Quick Assist — Microsoft Support; accessed 05 September 2026.